LIBYAN INTERNATIONAL MEDICAL UNIVERSITY

APPLIED MEDICAL SCIENCES –THIRD YEAR

P.T.S. BLOCK

Assignment

Project management workshop

Name: Omar Yousef Alsaiti               Roll number: 2591                     Group: A3

- Develop a network diagram for the project specified below. (50 %)

- Identify the Critical Activities and the total duration of the project. (35%)

- Justify which activity would you crash based on some rationale (15%)

F

E

D

Answer 1: Diagram network for the project

B

A

C

Answer 2:

The project's critical activities and total duration:

• Path number one: A B D F is the longest path; it takes 19 days to complete.

• The second path is A C E F, with a total duration of 17 days.

The project will take a total of 27 days to complete.

Answer 3:

Number D is the action that might cause a crash.

• It takes more days to complete; • It is located on the project's longest path.

• The project's opposing stage (E) has a few days, which provides it flexibility.

Other factors influence the decision.  If there is a cost value for any of the steps, or if some of the steps require a lot of labor and others do not.  In addition to the production quantity for each step.