LIBYAN INTERNATIONAL MEDICAL UNIVERSITY

APPLIED MEDICAL SCIENCES –THIRD YEAR

P.T.S. BLOCK

Assignment

Project management workshop

Name: Rahmah faiz al-zarouq

Roll number: 2360

Group: A2

- Develop a network diagram for the project specified below. (50 %)

- Identify the Critical Activities and the total duration of the project. (35%)

- Justify which activity would you crash based on some rationale (15%)

F

E

D

Answer Q1: for the site's network diagram

B

A

C

Answer Q2: the project's critical activities and total duration:

Path number 1: A  B  D  F, It is the longest pathway taking 19 days in total.

Path number 2: A  C  E  F, The duration is 17 days in total

The project will take a total of 27 days to complete.

Answer Q3: Number D is the action that might cause a crash

Because it takes a longer time .

Because it is present in the project's longest path

The project's opposite stage (E) has a few days (3 days) to allow for flexibility.

Other considerations play a role in the decision. If any of the processes have a cost value, or if some of the steps take a lot of labor while others do not. In addition to the quantity of each step's manufacturing.