Student name : Hanadi issa

Student number :2390

Q1-develop a netwok diagram for project specified

Q2-identify the critical activities and the total duration of project

__________________________________________________

B

D

F

A

C

E

Answer:

A-B-D-F=  5+4+6+4= 29 day

A-C-E-F=  5+5+3+4= 17 days

Because it takes more days and is positioned on the project's longest path, number D is the activity that will fail.