Student name : Rawia barrani

Student number :2511

____________________________________

Q1- netwok diagram for project specified

Q2-identify the critical activities and the total duration of project

B

D

F

A

C

E

_________________________________________________

A-B-D-F=  5+4+6+4= 29 day

A-C-E-F=  5+5+3+4= 17 days

Number D is the activity that is most likely to fail since it takes more days and is on the project's longest path