Assignment to be submitted in Moodle

• Develop a network diagram for the project specified below. (50 %)

• Identify the Critical Activities and the total duration of the project. (35%)

• Justify which activity would you crash based on some rationale (15%)

Pathway number A: A-B-D-F which will take approximately  19 days

Pathway number B: A-C-E-F Which will  take  approximately 17 days

The critical pathway is pathway number A because it is the longer than other

The activities which would be crashed those with low budget because when doubling the low budget activity that’s would reduce the duration to the half of the activity which in return make the project  more faster with minimal or no  loss of resources.

Name :ELTAIB ABDELMALIK

ST NO:2427

GROUP A1