LIBYAN INTERNATIONAL MEDICAL UNIVERSITY

APPLIED MEDICAL SCIENCES –THIRD YEAR

P.T.S. BLOCK

Assignment

Project management workshop

Name: Amira Ahmed Gwazi           Roll number: 2385                    Group: A2

- Develop a network diagram for the project specified below. (50 %)

- Identify the Critical Activities and the total duration of the project. (35%)

- Justify which activity would you crash based on some rationale (15%)

F

E

D

Answer 1: Diagram network for the project

B

A

C

Answer 2:

Path N1:

A  B  D  F, it is the longest pathway; the total duration is 19 days.

Path N2:

A  C  E  F, the total duration is 17 days.

The total duration of all project is 27 days.

Answer 3:

Activity D

1- Because it takes more days.

2- it is present in the longest path of the project.

The opposite step in the project (E) has a few days (3 days) so this provide to it the flexibility.