LIBYAN INTERNATIONAL MEDICAL UNIVERSITY

APPLIED MEDICAL SCIENCES –THIRD YEAR

P.T.S. BLOCK

Assignment

Project management workshop

Name: fadelalah alhawat                  Roll number: 2377                    Group: A1

- Develop a network diagram for the project specified below. (50 %)

- Identify the Critical Activities and the total duration of the project. (35%)

- Justify which activity would you crash based on some rationale (15%)

F

E

D

Answer 1: Diagram network for the project

B

A

C

Answer 2: the Critical Activities and the total duration of the project:

Route 1: A  B  D  F, it is the longer route with a total duration of 19 days.

Route 2: A  C  E  F, the total duration is 17 days.

The total duration of all activities of the 2 routes combined is 27 days.

The critical activities are the beginning and end activities which determine whether the project is going to succeed or not and have no alternatives.

Answer 3: the activity that would be crash is number D

Because it’s the activity that takes the longest duration which is 6 days and it’s also present in the longer route of the project.

On the contrary activity E which is the shortest activity of the project and also the reason the other route takes a shorter amount of time.

The most rational reason is in the scenario where activity F needing both activities D and E to be complete therefore wasting days just on activity D because it’s takes twice the duration of activity E.