E

C

F

D

B

A

Name: Azdeen Faraj Elmozoghi

Number: 2355

Network diaghram:

Identifying the critical path (longest duration):

- Path Number 1; a-b-d-f -> 5+4+6+4=19 days (critical path)

- Path Number 2: a-c-e-f ->5+5+3+4=17 days

Justify which activity would you crash based on some rationale

The shorter path will be more expensive than the longer path, therefore we will choose the longer path, which will be less expensive but takes longer (19 days).

• We may also claim that time is inversely proportional to cost since if we take the shorter road because we need to complete early (17 days instead of 19 days), it will be more expensive.