Project management assignment

Fatima Alzhra Eqab Alsanoosi 2573

1-Develop a network diagram for the project specified below. (50 %)

2-Identify the Critical Activities and the total duration of the project. (35%)

path1: A  B D F =5, 4, 6, 4 = 19 days  longer path/ the critical path

path2: A, C, E, F = 5, 5, 3, 4 = 17 days

3-Justify which activity would you crash based on some rationale (15%)

We should rise the coast on the critical path (path 1) depending on       (high coast = low duration) rule

and we choose the minimum requirements activity.

Activity D should be crashed