Assignment

Student name : Taqwa muftah

Student number :2348

1/Develop a network diagram for the project specified below?

2/Identify the Critical Activities and the total duration of the project?

3/Justify which activity would you crash based on some rationale?

C

A

B

D

F

E

Part 1""

Part 2""

1 -A + C + E + F =

5 + 5 + 3 + 4 = 17 days

2 – B + D + F + E =

4 + 6 + 4 + 3 = 17 days

"Part 3"

which activity would Me crash ...?

- so is critical part > bessed on cores matter and time matter

- crash is F Activities { is critical part } because predecessor with D & E