LIBYAN INTERNATIONAL MEDICAL UNIVERSITY

APPLIED MEDICAL SCIENCES –THIRD YEAR

P.T.S. BLOCK

Assignment

Project management workshop

Name: aya Hassan abass           Roll number: 2384                    Group: A4

- Develop a network diagram for the project specified below. (50 %)

- Identify the Critical Activities and the total duration of the project. (35%)

- Justify which activity would you crash based on some rationale (15%)

F

E

D

1: Diagram network for the project

B

A

C

2: the Critical Activities and the total duration of the project:

Path number 1: A  B  D  F,;=5+4+6+4= 19 days. So it is the longest pathway

Path number 2: A  C  E  F, 5+5+3+4=17 days.

The total duration of all project is 27 days.

3: the activity that would be crash

Number D Because its take more time than others 6 days and located in the longest path of the project.