Name: Ahmed Nasrallah hamed

Student number: 2533

1- Develop a network diagram for the project specified below. (50 %)

D

B

A

F

E

C

2 - Identify the Critical Activities and the total duration of the project. (35%)

| EF | activity | ES |
| --- | --- | --- |
| LF | duration | LS |

| 5 | B | 9 |
| --- | --- | --- |
| 5 | 4 | 9 |

| 15 | D | 9 |
| --- | --- | --- |
| 15 | 6 | 9 |

| 0 | A | 5 |
| --- | --- | --- |
| 0 | 5 | 5 |

| 15 | F | 19 |
| --- | --- | --- |
| 15 | 4 | 19 |

| 5 | C | 10 |
| --- | --- | --- |
| 7 | 5 | 12 |

| 13 | E | 10 |
| --- | --- | --- |
| 15 | 3 | 12 |

LF -   F  19  -4 =15,  D 15 -6=9 ,  b  9-4 =5, E  15-3=12 ,  C 12-5 =7 ,  b 5 , A 5-5

Critical path: ( A,B,D,F)

- 3- Justify which activity would you crash based on some rationale (15%)

We need to raise the project budget to decrease the project time.