Name: Rana.Hussin.Shembesh

Stud.NO:2347

Group A1 -

1- Develop a network diagram for the project specified below

A

C

E

F

D

B

- Path number 1: A  B  D  F, it is the longest pathway and considerate as the critical path  the total duration in this path is 19 days.

- Path number 2: A  C  E  F, the total duration is 17 days.

- The total duration of all project is 27 days. As recorded all the duration in the table above

2- Identify the Critical Activities and the total duration of the project

The activity would be crashed is ( D) because

- When we determine the critical path we going to reduce the duration because it’s the longest path and the important path in the project

- This activity is having the longest duration ( 6 days)

- Also the cost is important when the project is crashed we should choice the activity with lowest cost (but the cost in this table are not recorded)

- The reason of crashed is due to

- When there is a delay

- When the project has a fixed final date

- Get the most compression on the duration of a project.

3- Justify which activity would you crash based on some rationale