Name : abdulrhman elhouni

Student number : 2431

1.	Develop a network diagram for the project specified below. (50 %)

2.	Identify the Critical Activities and the total duration of the project. (35%)

3.	Justify which activity would you crash based on some rationale (15%)

Answer 1 :

C     D

A                                          F

B	 E

Answer 2:

1st path way :ACD F , it’s the longest duration / about 20 days

2nd path way: ABEF , duration of this pathway is 16 days

(total duration is 27 days )

Answer 3 : the safe activity that we can crash it is D

Because  It takes more days  so it will be at the longest path way