LIBYAN INTERNATIONAL MEDICAL UNIVERSITY

APPLIED MEDICAL SCIENCES –THIRD YEAR

P.T.S. BLOCK

Assignment

Project management workshop

Aseel 2415

- Develop a network diagram for the project specified below. (50 %)

- Identify the Critical Activities and the total duration of the project. (35%)

- Justify which activity would you crash based on some rationale (15%)

F

E

D

Answer 1: Diagram network for the project

B

A

C

Answer 2: the Critical Activities and the total duration of the project:

Path number 1: A  B  D  F, it is the longest pathway; the total duration is 19 days.

Path number 2: A  C  E  F, the total duration is 17 days.

The total duration of all project is 27 days.

Answer 3: the activity that would be crash is number D

Because it takes more days.

Because it is present in the longest path of the project.

The opposite step it in the project (E) has a few days (3 days) and this allows it flexibility.