شيماء عبد الله مفتاح 2457 -A2)) Group

C

B

*Network diagram -

D

F

A

E

Identifying the critical path (longest duration)*

-Path no.1, a-b-d-f-        5+4+6+4=19(critical path).

-path no.2, a-c-e-f       5+5+3+4=17

Justify which activity would you crash based on some rationale

*TO decreased the long duration